TECHNICAL ARCHITECTURE & MIGRATION GUIDE

IBM ODWEK 10.5 and AFP2PDF
on WebSphere Liberty for OpenShift

Container image design • Liberty Operator • GitOps • operations • cutover

Recommended target One application container per pod: Liberty + ODWEK 10.5 native runtime + AFP2PDF + application WAR Two or more stateless replicas, connected to the existing CMOD server

| Document | Value |
| --- | --- |
| Status | Draft implementation blueprint |
| Prepared for | Middleware / OpenShift / Security / Application teams |
| Version | 1.0 |
| Date | 2026-09-02 |
| Primary decision | Use a versioned ODWEK+AFP2PDF Liberty base image and a thin application image |

Important Confirm IBM support, license entitlement, AFP2PDF distribution terms, exact 10.5 fix pack, Java level, base-image compatibility, and silent-installer response values before production.

# Document purpose and scope

This guide defines a production-oriented migration from a traditional Liberty-hosted ODWEK application to Red Hat OpenShift. The Content Manager OnDemand (CMOD) server remains external during the first migration phase. Every OpenShift pod runs the Liberty JVM, the ODWEK Java/native runtime, AFP2PDF, and the application WAR in the same application container.

The design deliberately separates the reusable middleware runtime from the application release. IBM installation media is consumed only in a controlled image-build pipeline; it is never downloaded by a running pod and is never committed to Git.

## In scope

Target logical and deployment architecture

ODWEK 10.5 and AFP2PDF image build pattern

WebSphere Liberty Operator custom resource

Configuration, secrets, TLS, storage and OpenShift security

GitOps and CI/CD lifecycle

Observability, health, scaling, capacity and resilience

Migration waves, test plan, cutover, rollback and operating model

## Out of scope

Migration of the CMOD library server, database or storage manager

Exact IBM installer response-file keys, which must come from the entitled media/readme

Application source-code changes beyond required integration and health endpoints

Selection or procurement of AFP2PDF licensing

# Executive recommendation

Decision Build one internally governed base image containing Liberty, the complete supported ODWEK 10.5 Linux installation, AFP2PDF, native dependencies and standard fonts. Build a thin application image from that base with server.xml and the WAR. Deploy only the application image through the Liberty Operator.

| Design choice | Recommendation | Reason |
| --- | --- | --- |
| Pod composition | Single application container | ODApi.jar loads native libraries through JNI and AFP2PDF expects local programs/configuration. |
| Image pattern | Versioned middleware base + thin app image | Separates IBM runtime patching from WAR releases and improves provenance. |
| CMOD location | Keep existing CMOD external initially | Reduces migration blast radius and allows parallel validation. |
| Replicas | Minimum 2 across failure domains | Removes a single application-pod dependency. |
| State | Stateless pods; emptyDir for transform work | Allows replacement and horizontal scaling. |
| Secrets | External secret provider or approved Secret injection | No passwords or private keys in Git or images. |
| Traffic cutover | Weighted/canary where available | Supports controlled rollback. |

# Assumptions and required confirmations

| Area | Working assumption | Confirm before build |
| --- | --- | --- |
| CMOD/ODWEK | Version 10.5 | Exact fix pack and interoperability with CMOD server. |
| Liberty | Current enterprise-approved Liberty container | Exact Liberty edition, tag and Java version supported by the application and ODWEK. |
| OpenShift | Operator-based deployment | OCP version, Liberty Operator channel/version, SCC and network policy standards. |
| AFP2PDF | Linux media and entitlement exist | Container-use entitlement, installer behavior, fonts/resources, version compatibility. |
| Registry/artifacts | Internal registry and JFrog-like repository | Repository paths, credentials, retention and promotion process. |
| Identity | Arbitrary non-root UID required | Writable paths and group-0 permissions pass SCC admission. |
| CMOD network | Pods can reach CMOD endpoint | DNS, ports, firewall, TLS trust and connection limits. |

Support gate IBM documents ODWEK on supported Linux and Liberty container patterns separately. Obtain written confirmation for the exact ODWEK 10.5 fix pack + AFP2PDF + Liberty/Java + UBI/OpenShift combination if your support policy requires explicit certification.

# Current and target architecture

## Current-state pattern

Consumer / browser Load balancer or web tier Liberty server + ODWEK + AFP2PDF on a long-lived host External CMOD server

The current host combines runtime, application and transform installation. Configuration drift and host-local state can make recovery dependent on restarting the JVM or rebuilding the host.

## Target logical architecture

Figure 1. Target OpenShift deployment showing traffic flow, pod composition, replica isolation, and external dependencies.

## Trust boundaries and flows

| Flow | Protocol | Authentication / trust | Control |
| --- | --- | --- | --- |
| Client → Route | HTTPS | Enterprise TLS; app authentication | TLS policy, rate limit, access logs |
| Route → Liberty | HTTP or re-encrypted HTTPS | Cluster trust | Prefer re-encrypt where required |
| Liberty/ODWEK → CMOD | CMOD protocol/TCP; TLS if configured | CMOD account and trust material | Egress policy, secret injection, timeout |
| Pod → secret provider | Provider-specific TLS | Workload identity/service account | Least privilege and audit |
| CI → artifact repository | HTTPS | Build credential | Read only for IBM media |
| CI → image registry | HTTPS | Robot/service account | Immutable digest and signing |

# Container composition and filesystem contract

| Path | Owner / source | Writable? | Purpose |
| --- | --- | --- | --- |
| /opt/ibm/wlp | Liberty base image | No | Liberty runtime |
| /opt/ibm/ondemand/V10.5 | ODWEK installer | No | ODWEK Java/native runtime |
| /opt/ibm/afp2pdf | AFP2PDF installer | Mostly no | Transform binaries, resources and standard fonts |
| /config | Application image / mounted config | Only required subpaths | server.xml, apps and Liberty config |
| /work/afp2pdf | emptyDir | Yes | Per-pod transform workspace |
| /logs or stdout | Runtime | Prefer stdout | Application diagnostics |
| /dumps | Optional emptyDir/PVC/object collection | Yes | JVM dumps when enabled |

Non-root rule A pod may run with an arbitrary UID. Files needed at runtime should be readable by group 0, and only explicitly writable directories should use group-write permissions. Do not make the entire image tree world-writable.

# Image strategy and software supply chain

## Two-image lifecycle

Figure 2. Controlled use of licensed IBM media and separation of middleware-base and application-image release lifecycles.

## Licensed media handling

- Download CMOD/ODWEK 10.5 and AFP2PDF Linux media through the organization’s IBM entitlement process.

Verify checksums and capture part number, version, fix pack, license evidence and download date.

Upload media to a restricted binary repository. Grant read access only to the controlled base-image build identity.

Exclude media, response files containing sensitive values, and extracted IBM binaries from Git and developer workstations.

Use an ephemeral CI workspace. Delete installer payloads in the same build layer after a successful installation.

Publish an SBOM, vulnerability report, signature, provenance statement and compatibility manifest with the image.

## Suggested repository layout

odwek-platform/
  base-image/
    Containerfile
    scripts/install-odwek.sh
    scripts/install-afp2pdf.sh
    scripts/verify-runtime.sh
    response/odwek-response.template
    compatibility.yaml
  app-image/
    Containerfile
    config/server.xml
    config/jvm.options
  deploy/
    base/
    overlays/dev/
    overlays/test/
    overlays/prod/
  tests/
    smoke/  resilience/  performance/

## Image version contract

| Element | Example | Rule |
| --- | --- | --- |
| Base image tag | 10.5.0.10-afp2pdfX-liberty25-java8-ubi9-r3 | Human-readable; never the sole production selector. |
| Base digest | sha256:<digest> | Pin in application build. |
| Application tag | 2.4.1-build173 | Release traceability. |
| Deployment reference | registry/.../odwek-app@sha256:<digest> | Immutable promotion. |
| Labels | source, revision, created, licenses, base digest | OCI metadata for audit. |

# Base image build: detailed procedure

## Reference Containerfile

# REFERENCE PATTERN — replace placeholders after validating entitled media
ARG LIBERTY_IMAGE=registry.example.com/approved/websphere-liberty:<pinned-tag>
FROM ${LIBERTY_IMAGE}

USER 0
ARG ODWEK_MEDIA
ARG AFP2PDF_MEDIA
COPY ${ODWEK_MEDIA} /tmp/install/odlinux.bin
COPY ${AFP2PDF_MEDIA} /tmp/install/afp2pdf-media
COPY response/odwek-response.txt /tmp/install/
COPY scripts/ /usr/local/sbin/

RUN /usr/local/sbin/install-odwek.sh  && /usr/local/sbin/install-afp2pdf.sh  && /usr/local/sbin/verify-runtime.sh  && rm -rf /tmp/install  && chgrp -R 0 /opt/ibm/ondemand /opt/ibm/afp2pdf  && chmod -R g=u /opt/ibm/ondemand /opt/ibm/afp2pdf  && find /opt/ibm -type d -exec chmod g-s {} +

ENV ODWEK_HOME=/opt/ibm/ondemand/V10.5 \
    AFP2PDF_HOME=/opt/ibm/afp2pdf \
    LD_LIBRARY_PATH=/opt/ibm/ondemand/V10.5/www:/opt/ibm/ondemand/V10.5/lib64

USER 1001

Installer caution Generate and test the response file from the actual 10.5 installer. IBM requires a response file for silent installation/license acceptance. Do not invent property names from examples.

## Build script responsibilities

| Stage | Required behavior | Failure condition |
| --- | --- | --- |
| Fetch | Authenticated download, checksum verification | Missing or mismatched checksum |
| Install ODWEK | Run supported silent installer; retain log | Nonzero return or expected component absent |
| Apply fix pack | Use IBM-provided update method | Installed level differs from declared level |
| Install AFP2PDF | Run supported Linux installer | Executable/resources/config template absent |
| Verify native links | Use ldd/readelf where permitted | Unresolved shared library |
| Permissions | Arbitrary-UID read; minimal writable paths | Runtime needs root or broad write |
| Sanitize | Remove media, cache and credentials | Media/secret remains in layer |
| Attest | SBOM, scan, sign, provenance | Policy gate fails |

## Build-time verification examples

test -f /opt/ibm/ondemand/V10.5/www/api/ODApi.jar
find /opt/ibm/ondemand/V10.5 -name 'libars3wapi64.so' -print -quit | grep .
test -x /opt/ibm/afp2pdf/<validated-executable>
ldd /opt/ibm/ondemand/V10.5/<validated-path>/libars3wapi64.so | tee /tmp/ldd.out
! grep -q 'not found' /tmp/ldd.out
test "$(id -u)" != 0

# Application image and Liberty configuration

## Thin application Containerfile

FROM registry.example.com/middleware/liberty-odwek-afp2pdf@sha256:<base-digest>
ARG VERBOSE=false
COPY --chown=1001:0 config/server.xml /config/
COPY --chown=1001:0 config/jvm.options /config/
RUN features.sh
COPY --chown=1001:0 build/odwek-app.war /config/apps/odwek-app.war
RUN configure.sh

## Reference server.xml

<server description="ODWEK application">
  <featureManager>
    <feature>servlet-4.0</feature>
    <feature>mpHealth-4.0</feature>
    <feature>monitor-1.0</feature>
  </featureManager>
  <httpEndpoint id="defaultHttpEndpoint" host="*" httpPort="9080" httpsPort="9443"/>
  <library id="odwekLib">
    <fileset dir="/opt/ibm/ondemand/V10.5/www/api" includes="ODApi.jar"/>
    <!-- Pin exact support JAR names for the installed ODWEK fix pack. -->
    <fileset dir="/opt/ibm/ondemand/V10.5/<validated-jar-dir>"
             includes="<exact-gson>,<exact-log4j-api>,<exact-log4j-core>"/>
  </library>
  <webApplication id="odwek-app" location="odwek-app.war" contextRoot="/odwek">
    <classloader commonLibraryRef="odwekLib"/>
  </webApplication>
</server>

The Liberty shared-library paths must be verified against the installed fix pack. Avoid broad *.jar patterns in production because duplicate logging, JSON or application libraries can create class-loader conflicts.

## AFP2PDF integration

Figure 3. End-to-end request path, including the conditional local AFP2PDF transform and ephemeral workspace.

Set the ODWEK AFP2PDF installation directory to /opt/ibm/afp2pdf using the application’s supported ODConfig mechanism.

Mount afp2pdf.ini and environment-specific mapping files read-only when operational changes must not require an image rebuild.

Bake approved standard fonts into the base image; mount only governed customer-specific resources when required.

Use /work/afp2pdf for temporary conversion data and clean request artifacts after completion.

If AllObjects is required for large-object AFP content, validate memory, temp-space and latency impact under load.

# OpenShift and Liberty Operator design

## Namespace objects

| Object | Purpose |
| --- | --- |
| WebSphereLibertyApplication | Owns application deployment, service and operational settings |
| ConfigMap | Non-secret endpoint and transform settings |
| Secret / external secret | CMOD credentials and TLS materials |
| ServiceAccount | Workload identity and least-privilege access |
| NetworkPolicy | Restricts ingress and egress |
| PodDisruptionBudget | Maintains availability during voluntary disruption |
| Route | North-south exposure |
| ServiceMonitor/telemetry config | Metric collection where available |

## Reference WebSphereLibertyApplication

apiVersion: liberty.websphere.ibm.com/v1
kind: WebSphereLibertyApplication
metadata:
  name: odwek-app
spec:
  applicationImage: registry.example.com/apps/odwek-app@sha256:<digest>
  replicas: 2
  serviceAccountName: odwek-app
  expose: true
  env:
    - name: CMOD_HOST
      valueFrom: {configMapKeyRef: {name: odwek-config, key: cmod-host}}
    - name: CMOD_USER
      valueFrom: {secretKeyRef: {name: odwek-runtime, key: username}}
    - name: CMOD_PASSWORD
      valueFrom: {secretKeyRef: {name: odwek-runtime, key: password}}
  volumeMounts:
    - name: afp-work
      mountPath: /work/afp2pdf
    - name: afp-config
      mountPath: /etc/afp2pdf
      readOnly: true
  volumes:
    - name: afp-work
      emptyDir: {sizeLimit: 10Gi}
    - name: afp-config
      configMap: {name: afp2pdf-config}
  readinessProbe:
    httpGet: {path: /health/ready, port: 9080}
    initialDelaySeconds: 20
    periodSeconds: 10
    timeoutSeconds: 3
    failureThreshold: 6
  livenessProbe:
    httpGet: {path: /health/live, port: 9080}
    initialDelaySeconds: 60
    periodSeconds: 20
    timeoutSeconds: 3
    failureThreshold: 3
  resources:
    requests: {cpu: "1", memory: 2Gi, ephemeral-storage: 2Gi}
    limits: {cpu: "2", memory: 4Gi, ephemeral-storage: 12Gi}
  affinity: <spread replicas across nodes/zones>

Schema validation Operator CR fields vary by installed operator version. Validate this reference against the cluster’s WebSphereLibertyApplication CRD before commit.

## ConfigMap and secret reference

apiVersion: v1
kind: ConfigMap
metadata: {name: odwek-config}
data:
  cmod-host: cmod.example.internal
  cmod-port: "<port>"
---
# Prefer an ExternalSecret or platform-approved secret injection object.
# Do not commit a Secret containing base64-encoded production credentials.

# Security architecture

| Control area | Implementation |
| --- | --- |
| Container user | Non-root, arbitrary UID compatible, no privilege escalation |
| Linux capabilities | Drop ALL; add none unless vendor requirement is documented |
| Filesystem | Read-only root where compatible; writable emptyDir only for work/dumps |
| Secrets | External provider, short-lived where possible, rotation tested |
| TLS | Trusted ingress certificate and validated CMOD trust chain |
| Network | Default-deny; allow route ingress, DNS, CMOD egress and required telemetry only |
| Image trust | Digest pinning, signing, admission policy, SBOM and scan gates |
| RBAC | Dedicated service account; no broad namespace roles |
| Data handling | Treat retrieved documents and temporary PDFs as sensitive; erase promptly |
| Logging | No document contents, passwords, tokens or session identifiers |

## Example network policy intent

Ingress: allow only OpenShift ingress/controller namespaces to application port.
Egress: allow cluster DNS, approved CMOD host/port, secret provider and telemetry endpoints.
Deny: all other ingress and egress by default.
Implementation note: standard Kubernetes NetworkPolicy selects pods/namespaces; use your CNI or egress firewall controls for stable external CIDR/FQDN requirements.

# Runtime state, storage and AFP2PDF capacity

The application pods should be disposable. Use emptyDir for transform work unless a documented recovery requirement demands persistence. A PVC shared by all replicas can create security, locking and cleanup problems and should not be the default.

| Data | Storage | Retention | Sizing driver |
| --- | --- | --- | --- |
| AFP input/intermediate/PDF | emptyDir | Delete after request; pod lifetime maximum | Largest document × expansion factor × concurrency |
| Liberty temp | emptyDir or container ephemeral | Pod lifetime | Concurrent requests |
| JVM dumps | Dedicated emptyDir/PVC or collection agent | Incident policy | Heap size × dump types |
| Logs | stdout/stderr | Central platform policy | Traffic and trace level |
| Fonts/config | Image or read-only ConfigMap | Versioned | Resource bundle size |

## Initial sizing method

Do not use the sample resource values as final sizing. Baseline with production-like AFP documents, concurrent retrievals and CMOD latency. Measure p50/p95/p99 conversion time, peak RSS, CPU seconds per conversion, temporary bytes, GC pause, active ODWEK sessions and error recovery.

work_size ≈ concurrent_transforms × largest_input_size × measured_expansion_factor × safety_factor
heap_target = measured_live_set + concurrency_headroom + GC_headroom
replicas = max(availability_minimum, ceil(peak_arrival_rate / safe_per_pod_throughput))

# Health checks, connection pooling and recovery

Design priority A liveness endpoint must not restart pods merely because CMOD is briefly unavailable. Readiness can remove a pod when it cannot safely serve traffic; liveness should prove only that Liberty and its request-processing loop remain healthy.

| Check | What it proves | Dependency | Action |
| --- | --- | --- | --- |
| Startup | Liberty/app initialized and native libraries load | Local runtime only | Hold traffic during startup |
| Liveness | JVM/event loop can respond | No CMOD call | Restart only on local deadlock/failure |
| Readiness | Pod has capacity and critical configuration | Optional cached CMOD status | Remove from Service endpoints |
| Synthetic business check | Login/search/retrieve/transform works | Full CMOD + AFP2PDF path | Alert; do not run at probe frequency |

## ODWEK pool requirements

Set connection creation, borrow, socket/read and validation timeouts; no unbounded waits.

Validate connections before use or after an idle threshold.

Evict stale/idle connections and cap maximum lifetime.

Invalidate a connection on network/protocol failure; never return it to the pool.

Use bounded retries with jitter only for idempotent operations.

Expose pool active/idle/waiter/exhaustion metrics and CMOD error categories.

Test CMOD host black-hole behavior, not only clean connection refusal.

Verify recovery without restarting Liberty after CMOD returns.

This area is especially important given the previously observed “timeout waiting for idle object” and hung-thread behavior. The acceptance criterion is automatic recovery after CMOD interruption, with bounded user-facing failures and no manual JVM restart.

# Availability, scaling and performance

| Mechanism | Recommendation | Caution |
| --- | --- | --- |
| Replicas | At least 2 | Confirm CMOD/session capacity before scaling. |
| Topology spread | Across nodes and zones where available | Do not make scheduling impossible with overly strict rules. |
| PDB | minAvailable: 1 for two replicas | PDB does not protect against node failure. |
| HPA | CPU plus queue/latency metric when available | AFP conversion can be CPU and ephemeral-storage intensive. |
| Session design | Prefer stateless or shared external session state | Avoid sticky sessions as the only correctness mechanism. |
| Graceful shutdown | Stop new traffic, drain in-flight transforms | Set termination grace to measured worst-case or cancel safely. |
| CMOD protection | Per-pod and global concurrency cap | HPA can otherwise overload the back end. |

# Observability and operational telemetry

| Signal | Examples | Alert / use |
| --- | --- | --- |
| Golden signals | Rate, errors, latency, saturation | SLO and incident detection |
| JVM | Heap, GC, threads, CPU, native memory | Leak, pressure and hung-thread diagnosis |
| ODWEK | Login/search/retrieve latency, error class, pool stats | CMOD dependency health |
| AFP2PDF | Conversions, duration, failures, bytes, temp usage | Transform capacity and faulty resources |
| Platform | Restarts, OOMKill, evictions, throttling, volume use | Pod health and resource tuning |
| Build | Image digest, SBOM, vulnerability and base versions | Release provenance |

## Logging standards

Emit structured logs with timestamp, severity, pod, correlation ID, operation, duration and sanitized error category.

Propagate a correlation ID from ingress through ODWEK calls and AFP2PDF work.

Keep normal logs on stdout/stderr; enable ODWEK trace only for bounded diagnostic windows.

Redact credentials, query values that contain sensitive data, document content and generated PDF paths.

Define automatic dump and trace collection before a pod is replaced.

# GitOps and CI/CD architecture

Figure 4. Digest-based GitOps promotion with environment verification gates and rollback to a prior signed release.

## Pipeline stages

| Stage | Trigger | Key gates | Output |
| --- | --- | --- | --- |
| Base build | ODWEK/AFP2PDF/Liberty/Java/UBI update | Checksum, install, ldd, non-root, scan, license record | Signed base digest |
| App build | WAR or server config change | Tests, features.sh, configure.sh, smoke scan | Signed app digest |
| Dev deploy | Manifest PR merge | CRD schema, policy, secret refs | Running dev release |
| Integration | Deployment healthy | CMOD search/retrieve, AFP conversion, recovery | Evidence bundle |
| Promotion | Approval and passed evidence | Digest unchanged, config diff reviewed | Prod overlay update |
| Rollback | Failed SLO/health gate | Prior digest/config available | Git revert or rollout |

# Migration work plan

| Phase | Activities | Exit criteria |
| --- | --- | --- |
| 0. Discovery | Inventory versions, paths, JARs, .so dependencies, fonts, INI files, CMOD endpoints, pools and traffic. | Signed inventory and support matrix. |
| 1. Foundation | Install Operator, namespaces, registry access, secrets integration, policies and observability. | Sample Liberty app passes platform controls. |
| 2. Base image | Install ODWEK/AFP2PDF in CI; verify native runtime and arbitrary UID. | Signed, scanned base digest. |
| 3. App image | Add server.xml/WAR; externalize configuration. | Local/container smoke tests pass. |
| 4. Dev pilot | Deploy one replica to existing CMOD; functional tests. | Login/search/retrieve/AFP→PDF success. |
| 5. Resilience | Two replicas; network faults, pod kill, node drain and CMOD recovery. | No manual JVM restart; bounded failure. |
| 6. Performance | Load, soak and large-object tests; tune pools/resources. | Capacity and SLO evidence approved. |
| 7. Production | Canary/weighted cutover, monitor, then complete traffic shift. | Stable observation window. |
| 8. Decommission | Retain rollback window; remove old endpoint and secrets. | Formal operational acceptance. |

# Detailed validation plan

## Functional

Authenticate and log out

Search by every supported criterion

Retrieve AFP, PDF, text and representative large-object documents

Convert AFP to PDF with standard and application-specific mappings

Validate fonts, overlays, images, page count and visual fidelity

Exercise authorization failures, missing documents and malformed inputs

Validate concurrent sessions and multiple replicas

## Failure and recovery

Delete a pod during active traffic; confirm retry/drain behavior

Block CMOD packets to simulate an unresponsive host; confirm timeout

Restore CMOD connectivity; confirm pool replaces stale connections automatically

Restart CMOD cleanly; confirm pods recover without restart

Fill AFP work volume near limit; confirm controlled failure and cleanup

Inject corrupt AFP and missing font/map resources

Rotate CMOD credentials and certificates

Drain a node and validate PDB/topology behavior

## Performance and soak

| Test | Measure | Pass criterion |
| --- | --- | --- |
| Baseline retrieval | p50/p95/p99, CPU, memory | Meets agreed SLO at normal load |
| AFP conversion mix | Duration by size/type, temp bytes | Capacity model validated |
| Burst | Queueing, rejection, pool wait | Bounded wait; no cascading failure |
| Soak 8–24h | Heap/native growth, files, sessions | No sustained leak or exhaustion |
| Scale out/in | CMOD load, errors, drain | No unsafe scale-in; back end protected |
| Large object | Memory/temp amplification | Within limits with safety margin |

# Cutover and rollback runbook

## Pre-cutover checklist

Production image digest, SBOM, scan and signature approved

IBM support/licensing confirmation recorded

Production secrets and CMOD trust validated

Capacity, resilience and recovery tests passed

Dashboards, alerts and on-call runbook ready

Prior platform remains available and data-compatible

DNS/route/load-balancer rollback mechanism rehearsed

Change record and business validation owners confirmed

## Cutover sequence

- Freeze unrelated releases and record current configuration/digests.

Deploy production pods without external traffic; run internal smoke and synthetic tests.

Shift a small canary percentage or selected consumer group.

Observe errors, p95 latency, AFP conversion quality, pool saturation, CMOD load and pod resources.

Increase traffic in approved steps; pause at each observation gate.

Complete traffic shift, retain old platform warm for the agreed rollback window.

Close migration only after soak, business sign-off and operational handover.

## Rollback triggers and action

| Trigger | Immediate action | Rollback |
| --- | --- | --- |
| Sustained error or latency SLO breach | Stop further traffic increase | Return route/LB weight to old platform |
| AFP visual corruption | Disable affected path; preserve sample/evidence | Route all conversion traffic back |
| CMOD pool exhaustion/non-recovery | Protect CMOD and cap concurrency | Restore old platform; investigate offline |
| Security or secret exposure | Revoke/rotate and isolate | Rollback image/config and open incident |
| Resource instability | Scale cautiously only within CMOD capacity | Revert digest/config if not rapidly correctable |

# Operational runbook

| Symptom | First checks | Safe response |
| --- | --- | --- |
| Readiness failing | App logs, CMOD reachability, pool metrics, config mount | Remove traffic; do not restart-loop blindly |
| Liveness restart | Thread/JVM/dump evidence, OOMKill, node pressure | Collect evidence; correct local failure |
| AFP conversion slow | CPU throttle, work usage, document size, fonts/maps | Limit concurrency; preserve sanitized sample |
| Pool timeout | Active/idle/waiters, CMOD network, stale validation | Fail fast; invalidate stale sessions; protect back end |
| Ephemeral storage high | Active jobs, orphaned temp files, request sizes | Stop admission if needed; cleanup safely |
| Native library error | LD_LIBRARY_PATH, image digest, ldd result | Rollback image; do not hot-patch pod |

# Roles and responsibilities

| Role | Accountability |
| --- | --- |
| Middleware/Liberty | Base compatibility, Liberty configuration, ODWEK runtime, pool and JVM tuning |
| Application team | WAR, health endpoints, stateless behavior, functional and error handling |
| OpenShift platform | Operator, namespaces, SCC, routes, storage, observability and availability controls |
| Security/PKI | Secrets, certificates, image policy, vulnerability exceptions and audit |
| CMOD team | Endpoint, version compatibility, account, capacity and server-side monitoring |
| DevSecOps | CI, artifact media access, SBOM, signing, scanning and GitOps promotion |
| Business/test owners | Representative documents, conversion-fidelity and acceptance sign-off |

# Key risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unsupported version combination | Vendor support gap | Written compatibility confirmation; pinned tested matrix. |
| Native dependency missing | Pod fails at runtime | ldd/build smoke gate and startup validation. |
| AFP2PDF license/media misuse | Legal/compliance exposure | Restricted repository and entitlement review. |
| Arbitrary UID incompatibility | Admission/runtime failure | Non-root CI test under random UID. |
| Stale CMOD connections | Hung requests and restart dependency | Validation, eviction, bounded timeouts and fault tests. |
| Transform temp exhaustion | Eviction/service failure | Size limit, cleanup, concurrency guard and alerts. |
| HPA overloads CMOD | Back-end cascade | Global concurrency ceiling and CMOD capacity gate. |
| Font/mapping drift | Incorrect PDFs | Version resources, visual golden tests and checksum. |
| Secrets in Git/image/logs | Credential exposure | External injection, scanning, redaction and rotation. |

# Implementation checklist

Exact ODWEK fix pack recorded

AFP2PDF version/media/license recorded

Approved Liberty/Java/UBI matrix recorded

Installer response generated from actual media

Base build runs without interactive steps

No licensed media remains in final layers

Native libraries resolve cleanly

Random-UID runtime test passes

WAR loads ODApi.jar from intended classloader

AFP2PDF conversion passes golden-document comparison

Secrets and TLS are externalized

Default-deny network policy tested

Liveness independent of CMOD

Readiness and synthetic checks separated

CMOD outage recovers without pod restart

Two replicas tolerate pod/node disruption

Load/soak capacity approved

Cutover and rollback rehearsed

Runbook and ownership accepted

# Appendix A — Compatibility manifest template

application: odwek-app
application_version: <version>
odwek:
  version: 10.5.0.<fixpack>
  media_checksum: sha256:<checksum>
afp2pdf:
  version: <version>
  media_checksum: sha256:<checksum>
liberty:
  version: <version>
  edition: <edition>
java:
  vendor: IBM Semeru or approved vendor
  major: <8|11|17|21>
base_os: <UBI version>
operator:
  channel: <channel>
  csv: <installed CSV>
openshift: <version>
validated_date: <date>
evidence: <test-report links>

# Appendix B — Architecture decision records

| ADR | Decision | Status |
| --- | --- | --- |
| ADR-001 | Run Liberty, ODWEK and AFP2PDF in one application container per pod. | Recommended |
| ADR-002 | Maintain a reusable, versioned middleware base image. | Recommended |
| ADR-003 | Keep CMOD external during phase 1. | Recommended |
| ADR-004 | Use ephemeral per-pod AFP transform workspace. | Recommended |
| ADR-005 | Use digest-based GitOps promotion. | Recommended |
| ADR-006 | Separate liveness from CMOD dependency health. | Recommended |
| ADR-007 | Require automatic stale-connection recovery without JVM restart. | Acceptance gate |

# Appendix C — Source references

IBM CMOD 10.5: Setting up the ODWEK development environment: https://www.ibm.com/docs/en/cmofm/10.5.0?topic=applications-setting-up-development-environment

IBM CMOD 10.5: Silently installing Content Manager OnDemand: https://www.ibm.com/docs/en/cmofm/10.5.0?topic=multiplatforms-silently-installing-content-manager-ondemand

IBM CMOD 10.5: Installing Content Manager OnDemand software on Linux: https://www.ibm.com/docs/en/cmofm/10.5.0?topic=servers-installing-content-manager-ondemand-software-linux

IBM Liberty: Creating application images: https://www.ibm.com/docs/en/was-liberty/core?topic=container-creating-application-images

IBM Liberty Operator: WebSphereLibertyApplication custom resource: https://www.ibm.com/docs/en/was-liberty/core?topic=resources-webspherelibertyapplication-custom-resource

IBM CMOD 10.5: Configuring the afp2pdf.ini file: https://www.ibm.com/docs/en/cmofm/10.5.0?topic=legacy-configuring-afp2pdfini-file

Red Hat OpenShift documentation: https://docs.redhat.com/en/documentation/openshift_container_platform/

Reference note: IBM documentation is authoritative for the installed product/fix pack. Validate current pages and entitled-media readmes at implementation time. Sample YAML and Containerfiles in this guide are implementation patterns, not substitutes for the installed Operator CRD or vendor installer documentation.